## Slide 1
ParcelMap BC Adoption Working Group
Brian Greening AWG Chair
Director, ParcelMap BC Products, LTSA
Steve Mark AWG Vice-Chair
Director of Operations, ICI Society
Workshop #26
March 17th 2021
10:00am to 12:00 pm
Remote Session

## Slide 2: Agenda
Welcome / Opening Remarks | 10:00 am
Housekeeping: (15 min) AWG Participants Update: Communications Update: Sub-Group Updates: Team Alignment: Updates & Workshop Target Team Land Records: Updates & Workshop Target Team Province: GeoBC Updates | 10:05 am
ParcelMap BC Status Update: (20 min) Operations Status & Projects / Initiatives Update Spatial Improvements (See Completed & Targeted Areas and latest Assessment) Adopter Status Update (See Latest Report) | 10:20 am
ICI Society Virtual Café – Summary/Outcomes: (20 min) ParcelMap BC Deep Dive Workshop: Overview & Feedback Follow-up Attendee Survey Results | 10:40 am
Adopter Issues Log: (20 min) Triage New Issue(s) Review & Set Priorities for the AWG | 11:00 am
Implementation Partners: Program Review (20 min) Partner Updates Program Objectives / Terms of Reference Review Partner Landscape: Gaps or Opportunities to Grow? | 11:20 am
Transition Planning Resources (10 min) Overview of where to find the resources Revised definitions of ParcelMap BC and Adoption | 11:40 am
Future Workshops (5 min): Next Up: April 21, May 19, etc… Session Focus / Topic(s) | 11:50 am
Open Questions, Feedback & Wrap-Up | 11:55 am

## Slide 3: AWG Housekeeping
AWG Participants Update:
  New Observer: Cara Foden (Planning Technician, City of Port Alberni)
  Departing Participant: Kenna Bilek (Provincial Coordinator, Land Survey & Tenure, Prop & Land Mgmt, MoTI)
Communications Update:
  ParcelMap BC Newsletter Updates (Subscribe here)
Sub-Group Updates:
  Team Alignment:
    Updates & “Data Alignment Workflows” Workshop
  Team Land Records:
    Updates & “Land Records Integration” Workshop
  Team Province:
    Updates (?)

## Slide 4: ParcelMap BC Ops: February 2021 Stats
SPDS Defect Rate (Reported) | 
YTD | Curr. Month
5% | 4%

## Slide 5: ParcelMap BC Ops: Latest Stats
Spatial Improvements:
Latest assessment March 10th 2021
Targeted: Completed (Latest only – full list here):

## Slide 6: ParcelMapBC: Tier 2 Customer Support – February 2021
Number of Cases (YTD - 2021) | Number of Cases (Feb. 2021) | Median Turnaround Time (YTD - 2021)
137 | 63 | 1.7 days
Chart: Support Cases by Organization, 2021
| BRITISH COLUMBIA ASSESSMENT AUTHORITY | Local Government | LTSA | Ministry | Other | Regional District | Survey Firm | Utility
Total | 0.18248 | 0.21898 | 0.11679 | 0.065693 | 0.13869 | 0.094891 | 0.16058 | 0.021898
Chart: Support Cases by Type, 2021
| Attribute Update | Geometry Update | Inquiry (PMBC) | Internal - LTO | Internal - SGD | ParcelMapDirect | Spatial Improvement | Survey Plan Dataset Submission | Switched PIDs
Total | 0.036496 | 0.48905 | 0.15328 | 0.014599 | 0.065693 | 0.051095 | 0.051095 | 0.058394 | 0.080292

## Slide 7: Active Road Parcels Project
Background:
Active PIDs identified as ‘road’ through assessment by the LTSA excluded from scope during the initial build of ParcelMap BC.
Operational Update – February 2021:
Initial Projection assumes ~33000 ‘Titled Roads’ initially.
Estimated completion date April, 2022.
Chart: Completion vs. Projection
| 43922 | 43952 | 43983 | 44013 | 44044 | 44075 | 44105 | 44136 | 44166 | 44197 | 44228 | 44256 | 44287 | 44317 | 44348 | 44378 | 44409 | 44440 | 44470 | 44501 | 44531 | 44562 | 44593 | 44621
Remaining Titled Roads | 33000 | 31900 | 30840 | 28769 | 27354 | 25727 | 24338 | 22649 | 20677 | 19170 | 17883
Initial Projection - 1.5 FTE | 33000 | 31875 | 30187 | 28499 | 26811 | 25686 | 23998 | 22310 | 20622 | 18934 | 17809 | 16121 | 14433 | 12745 | 11057 | 9932 | 8807 | 7682 | 6557 | 5432 | 4307 | 3182 | 2057 | 932

## Slide 8: Adopter Dashboard: February 28th 2021 Footprint
NEW Local Governments | NEW Other Adopters | 
North Coast Regional District |  | 
Central Coast Regional District |  | 
Village of Port Clements |  | 
Village of Masset |  | 
Current Adopters (78):
LIVE map
Green = Adopted
Blue = Transitioning
Full list available here

## Slide 9: Adopter Dashboard: February 28th 2021 Report
Full details here

## Slide 10: ICI Society Operations Update
Virtual Cafés for 2021
  “ParcelMap BC Deep Dive”
    Wed Feb 24th 9:30a – 12:00p -– Over 130 attended!
    AWG attendees – What did you think?
      GROUP: Overview & Feedback
  Follow-up Survey to Workshop Attendees
    Overview and Results

## Slide 11: Follow-Up Survey: ParcelMap BC Deep Dive Community Workshop
Purpose: To help plan and prioritize bringing valuable content to support organizations with making the most of what ParcelMap BC has to offer.
  Workshop held on February 24, 2021
  Follow-up survey from LTSA and distributed by ICI Society
  130 workshop attendees polled
  26 responses collected – approximately 20% response rate

## Slide 12: Questions on the survey
Q1. Contact Information
Q2a. Did the workshop meet your expectations?
Q2b. Reason(s) for the ranking?
Q3a. Based on your understanding from the workshop, where does your organization fall in terms of ParcelMap BC Adoption?
Q3b. Comment(s) on your current state?
Q4a. What topic did you find most useful?
Q4b. Was there a specific topic that stood out?
Q5. Is there a topic you think needs a further workshop?
Q6. What topics would you like addressed in future workshops that were not covered in this workshop?

## Slide 13: Respondents by Adopter Group

## Slide 14: Q2a. Did the workshop meet your expectations?
Weighted Average: 4.2

## Slide 15: Q2b. Reasons for the workshop rating
“Detail of process gives increased confidence in ParcelMap BC.”
“Very informative, enjoyed the detailed walkthrough of the Parcel Fabric corrective
process.”
“Low level explanations and transparency of processes.”
“The QA/QC process elaboration built my confidence enough that I am now exploring implementing it in my organization.”
“Lots of in-depth detail for processes followed by the ParcelMap BC team to ensure an accurate and high-quality product.”
“Great information while adopting.”

## Slide 16: Q3a. Where does your organization fall in terms of ParcelMap BC adoption?
Chart: 

## Slide 17: Q3b. Comments on ParcelMap BC Transition State
“Would like to use the ParcelMap BC. Need help and backing from mgmt. and integration with Tempest.”
“I love the one source for a Provincial Cadastre.”
“Have adopted the ParcelMap BC internally, working on an external dataset for public facing.”
“We are still working on our integration with our land management system.”

## Slide 18: Q4a. Which topic did you find the most useful?

## Slide 19: Q4b. Was there a specific topic that stood out?
“The standards for submitting additional control points.”
“Getting help with ParcelMap BC: Where to find Adopter Resources?”

## Slide 20: Q5. Is there a topic that needs a further workshop?

## Slide 21: Q6. What topics would you like addressed in future workshops that were not covered in this workshop?
“How to overcome issues with parcels that are not assigned PIDs (i.e. strata) .”
“User case examples of adoption/adjusting internal workflows to accommodate/specifics about ParcelMap BC schema and potential field mapping/systems automation.”
“More user stories on how to overcome things like integrations with financial and land management software packages, maintaining non-folioed parcels, creative labeling solutions, etc.”
“Demo of the Data Alignment tools! How to integrate Parcel Map BC with Vadim.”

## Slide 22: Adopter Issues Log: Status & AWG Priorities Review
Status see AWG page:
Changes / Updates:
  New Issue(s): None
  Review & Set Priorities for the AWG:
    GROUP: Lots to review – 23 Issues in Verified, Assigned or In Progress

## Slide 23: Implementation Partners:
Implementation Partner Program Review
Partner Updates
Esri Canada / Harterra Spatial Systems / Urban Systems
Program Objectives / Terms of Reference Review
Why did we start this & are we hitting the mark?
Partner Landscape: Gaps or Opportunities to Grow?
Group: Are there specific interest areas or user groups not covered?
Group: Do we need to recruit more Implementation Partners?

## Slide 24: ParcelMap BC Adopter Resources Update:
Transition Planning Resources toolkit:
  Where to find & Overview of the “toolkit”
    Revised Adopting ParcelMap BC page with Resource Matrix (Assessing / Transitioning / Collaborating)
    Updated Adoption Resources Landing Page
  Transition Planning Resources toolkit:
    Transition Planning Situation Assessment Template
    Transition Project Management Guide
    Transition Business Case Presentation Template
    Large Municipality Focus Group (LMFG) Case Study

## Slide 25: ParcelMap BC Adopter Resources Update:
Revised definitions of ParcelMap BC and Adoption:
Parcelmap BC Definition: ParcelMap BC is the current, complete and trusted mapped representation of titled and Crown land parcels across British Columbia, considered to be the point of truth for the graphical representation of property boundaries. It is not the authoritative source for the legal property boundary or related records attributes, this will always be the plan of survey or the related registry information.
Adoption Definition: The adoption of ParcelMap BC is a milestone, where ParcelMap BC is recognized and referenced as the current, complete and trusted mapped representation of titled and Crown land parcels in BC, graphically and for identifying attribution, by the Adopter organization, which include local governments and major utilities in the Province, among others.
Adopter Checklist: My organization recognizes & references ParcelMap BC as the current, complete and trusted mapped representation of titled and Crown land parcels in BC for:
  the graphical representation of property boundaries, and
  the related identifying attribution.
Where my organization uses parcel mapping in our workflows, it is based on, derived from or leverages a 3rd party's parcel mapping based on or derived from ParcelMap BC for the graphical boundaries and identifying attribution.

## Slide 26: Future Workshops
Workshop #27 Date & Logistics
    Wednesday April 21st (10:00a – 12:00p Webconference)
      Possible Topics:
      What’s next??
      - Review Issues Log after today’s updates to prioritize?
      - Do we need a survey?
Subsequent Workshop Dates:
    May 19th, June 16th, Summer break?

## Slide 27: Wrap-Up
Group Feedback?
Open Questions?